# Initial Project Planning Template

| Date | 01 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-2351 |
| Project Name | Auto Ticket Classification using Flow Designer |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Setup | USN-1 | As an admin, I create the "Project Update Set" and make it my current set so all changes are captured. | 1 | High | Team | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-1 | Data Model | USN-2 | As an admin, I create the Incident Workflow table (u_incident_workflow) with INC auto-numbering and a user role. | 3 | High | Team | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-1 | Data Model | USN-3 | As an admin, I add the fields Caller, Category, Subcategory, Short Description, Description, State, Assigned to and Assigned Group. | 3 | High | Team | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-2 | Choices | USN-4 | As an admin, I add Category choices (Network, Hardware, Access, Performance) and State choices (New, In progress, On hold, Resolved, Closed). | 2 | High | Team | 29 Sep 2026 | 29 Sep 2026 |
| Sprint-2 | Choices | USN-5 | As a caller, I see only the subcategories that match my Category (Wi-Fi, Projector, Forgot password, Slow computer). | 3 | High | Team | 29 Sep 2026 | 29 Sep 2026 |
| Sprint-2 | Form | USN-6 | As a caller, I can open a new Incident Workflow record in a clean form and submit my issue. | 2 | High | Team | 29 Sep 2026 | 29 Sep 2026 |
| Sprint-3 | Automation | USN-7 | As IT staff, I want a flow that triggers when a ticket is created with an empty Category. | 3 | High | Team | 29 Sep 2026 | 29 Sep 2026 |
| Sprint-3 | Automation | USN-8 | As IT staff, I want If / Else If conditions on Short Description to set Category and Subcategory. | 5 | High | Team | 29 Sep 2026 | 29 Sep 2026 |
| Sprint-3 | Notification | USN-9 | As a caller, I receive an email confirming my ticket was submitted and classified. | 2 | Medium | Team | 29 Sep 2026 | 29 Sep 2026 |
| Sprint-4 | Deployment | USN-10 | As an admin, I mark the Update Set Complete and export it to XML. | 1 | Medium | Team | 29 Sep 2026 | 29 Sep 2026 |

Team members: add your names in the Team Members column if required by your evaluator.